# Munim Build Plan

## What judges score, and the one-line strategy

Win on working voice + a credit offer that follows a cash-flow forecast; every other Track 1 team is already pitching "multi-agent copilot with human approval". The Hyderabad listing names the criteria as innovation, technical implementation, originality, problem solving and presentation (hiretoday); the Delhi brief asks for solutions that help merchants grow, manage operations and serve customers (devSemble).

| Criterion | What earns it for Munim | What loses it |
| --- | --- | --- |
| Technical implementation | Live Telugu/Hindi voice round-trip, agent answers grounded in SQL you can show | A Streamlit page with canned text |
| Innovation / originality | Soundbox as the channel; forecast → pre-approved credit; voice approval | Dashboard + chatbot + "AI" in the name |
| Problem solving | One merchant story, told end to end, with the number the agent found | Feature tour with no story |
| Presentation | Deck (done) + 2-minute live demo + honest real-vs-simulated slide | Reading slides; demo that needs Wi-Fi it doesn't have |

Assumptions this plan makes (correct me and I'll adjust): a one-day offline finale of roughly 8 build hours, a team of 1–2, a few days of prep before it, and your own laptop with internet. Build the core at home; the event day is for polish, integration and rehearsal, not first lines of code.

## Scope: live, simulated, cut

Build five things that work live, simulate the Paytm-side plumbing openly, and cut everything else. Judges reward a narrow demo that never breaks over a wide one that stutters.

| Feature | Status in the demo | Why |
| --- | --- | --- |
| Daily voice briefing (Hindi or Telugu) from real computed KPIs | Live | Your headline differentiator; must be heard in the room |
| Ask anything ("settlement kyun kam aaya?") answered from SQL over the data | Live | Proves grounding; judges will test it |
| Cash-flow forecast with a predicted gap and a pre-approved credit card | Live (simple forecast) | Ties Munim to Paytm's lending business |
| Growth agent proposes a promo to repeat customers; merchant approves by tap or voice | Live proposal and approval | Human-in-the-loop is table stakes, so it must at least work |
| Promo actually sent, credit actually disbursed | Simulated, labelled | No Paytm production APIs; say so on the tech slide |
| Soundbox | Simulated as an on-screen device that plays the TTS audio | Nobody has Soundbox firmware access; the simulation still lands the idea |
| Multi-merchant, login, real Paytm data, inventory, GST filing, WhatsApp delivery | Cut | Each one costs hours and wins nothing on the rubric |

Definition of done for the event: a judge can say one Hindi sentence into your laptop mic and hear a correct answer back within about 5 seconds, with the SQL that produced it visible on screen.

## Architecture and stack

Keep the stack exactly what the deck promises (LangGraph, GPT-4o / LLaMA 3.3, Django, PostgreSQL, AWS) so slide 4 and the repo match; add one named Indic speech provider, because "STT/TTS" without a vendor sounds unbuilt.

Munim architecture · 5 layers

Requests flow top to bottom; audio and approvals flow back up. The accent band is where the hackathon's real work lives.

| Layer | Pick | Fallback if it fails on the day |
| --- | --- | --- |
| Frontend | React + Vite + Tailwind, single page, 390×844 phone frame | Keep the same app; the frame is just CSS |
| Speech | Sarvam AI Saarika STT + Bulbul TTS (Indic-first, Hindi and Telugu) | OpenAI Whisper + tts-1; last resort: pre-recorded MP3s for the demo lines |
| Agents | LangGraph StateGraph with an interrupt() node for approval | Plain Python functions calling the LLM in sequence; judges never see the graph |
| LLM | GPT-4o (gpt-4o) for SQL generation and briefing text | Groq llama-3.3-70b-versatile, free tier, very fast |
| Backend | Django 5 + Django REST Framework, one process via runserver; plain REST, audio in as multipart POST, MP3 back; django-cors-headers for the Vite dev server; a second DATABASES alias on a read-only Postgres role for run_sql | Same |
| Database | PostgreSQL 16 in Docker, or a free Neon instance; SQLAlchemy | SQLite file with the same schema (keeps Postgres in the pitch, swaps the connection string) |
| Forecast | Weekly seasonality + 7-day moving average in pandas, or statsmodels Holt-Winters | Moving average only |
| Hosting | Localhost on the demo laptop; AWS EC2 or Render only if time remains | Localhost is the plan, not the fallback |

Two rules that save the demo: every LLM call has a 10-second timeout and a cached response for the three scripted demo questions, and the frontend never shows a spinner for more than 6 seconds without a partial result (play the first TTS sentence while the rest generates).

## Synthetic data: one merchant, five planted stories

Generate 6 months of transactions for one merchant persona and plant five patterns in it; the demo is the agent finding those patterns. One rich merchant beats three thin ones.

Persona: Lakshmi Kirana, a grocery store in Kukatpally, Hyderabad. Owner speaks Telugu and Hindi. About 90 transactions a day, average ticket ₹185, open 7 am to 10 pm, Paytm QR plus Soundbox.

Tables (PostgreSQL):

| Table | Columns | Rows |
| --- | --- | --- |
| merchants | merchant_id, name, category, city, language, onboarded_on | 1 |
| transactions | txn_id, merchant_id, ts, amount, customer_hash, mode (UPI/card/wallet), status (success/refund/failed), settlement_id | ~16,000 |
| settlements | settlement_id, date, gross, mdr_fee, refunds, chargebacks, net, credited_on | ~180 |
| customers | customer_hash, first_seen, last_seen, visit_count | ~1,400 |
| obligations | id, label (supplier payment, rent, EMI), amount, due_on | ~12 |
| offers | offer_id, type (credit/promo), amount, status (proposed/approved/rejected/sent), created_at | grows during the demo |

The five planted stories (the generator must create these deliberately, with a seed so they are identical on every run):

- Evening slump. Sales between 6 pm and 9 pm are 35% below the 11 am to 1 pm peak on weekdays only. Briefing line: "evenings are slow."

- Yesterday's dip. The day before the demo date earns about 12% below the trailing 4-week average for that weekday (match the deck's ₹8,200 example).

- Short settlement. One settlement 3 days ago is ₹1,420 short of gross: ₹890 in two refunds, ₹530 MDR on card transactions. This is the answer to "why is my settlement short?"

- Repeat customers. About 18% of customer hashes account for roughly 55% of revenue; 40 of them have not visited in 14+ days. This is the Growth Agent's promo target.

- Cash crunch in 9 days. A ₹45,000 supplier payment is due on day +9; the forecast of net inflows minus obligations dips below zero on day +7. The Cash-Flow Agent surfaces a pre-approved ₹30,000 working-capital offer.

Generator: one Python script, seed.py, using numpy with seed=42 and Faker for names. Base daily volume with weekly seasonality (Sunday +20%, Tuesday −10%), a festival spike on one date, hourly curve with two peaks, then inject the five stories as explicit overrides. Write to Postgres with pandas.to_sql. Target: regenerates in under 10 seconds so you can reset between judge rounds.

Pin the "today" of the demo as a constant (DEMO_TODAY) rather than date.today(), so the stories do not drift if the finale is a week later than you built.

## Agent design

Three narrow agents behind one router, with a LangGraph interrupt() as the only path to an action. Narrow agents with fixed tools are reliable in a demo; one "do everything" agent is not.

Munim agent graph · 3 agents, 1 approval gate

Questions end at "Speak + show"; proposals pause at the approval gate and only an approved one reaches the executor.

| Agent | Trigger | Tools | Output |
| --- | --- | --- | --- |
| Router | Every transcript | detect_language, intent classifier (LLM, 5 labels: briefing, question, forecast, growth, approval) | Which agent runs; the reply language |
| Insights | "briefing" or "question" | run_sql(query) on a read-only Postgres role; kpi_summary(day) returning yesterday vs 4-week average, peak and slow hours, repeat share | 2–4 sentence answer with the numbers, plus the SQL used |
| Cash-Flow | "forecast", or nightly in the briefing | forecast(days=14) (pandas), obligations(), credit_eligibility() (rule: 90-day average daily net × 15, capped) | Day of the predicted gap, its size, an offer object |
| Growth | "growth", or when Insights finds a lapsed-repeat segment | segment_customers(lapsed_days=14), draft_promo(segment, language) | A promo proposal: segment size, offer text, estimated reach (count, not revenue) |
| Approval gate | Any proposal | LangGraph interrupt(); resumes on {approved: true/false} from a tap or an STT'd "haan / avunu / yes" | Resumes graph or ends |
| Executor | Approved proposal | send_promo() and disburse_credit() as stubs that write to offers with status sent | A confirmation line the TTS speaks |

Grounding rules (put these in the system prompt and say them to the judges):

- Every number spoken must come from a tool result in the same turn. The LLM never estimates a figure.

- SQL is generated against a fixed schema description and executed on a read-only connection; a failing query is retried once with the error, then the agent says it could not find it.

- The reply is drafted in English for logging, then rendered in the merchant's language by the LLM in one more call; both are stored so you can show the English to judges.

- Amounts are spoken in Indian style ("aath hazaar do sau rupaye"); format numbers before TTS.

Pre-compute the briefing. The daily voice briefing is generated once at startup for DEMO_TODAY and cached with its MP3. Pressing the Soundbox plays instantly; the live LLM path is reserved for the judge's questions, where latency is forgiven.

## Voice pipeline and the Soundbox simulation

Target a 5-second round trip from the end of the merchant's sentence to the first spoken word, and make the Soundbox briefing instant by pre-rendering it.

Round trip: browser MediaRecorder records 16 kHz mono WebM on press-and-hold → POST /ask with the blob → Sarvam Saarika STT with language_code auto-detect (Hindi hi-IN, Telugu te-IN) → agent graph → reply text in the merchant's language → Sarvam Bulbul TTS → MP3 streamed back → <audio> autoplay. Show the transcript as soon as STT returns so the screen moves while the agent thinks.

| Step | Pick | Budget | Fallback |
| --- | --- | --- | --- |
| STT | Sarvam Saarika (Indic, handles Hinglish and code-mixing) | ~1 s | OpenAI Whisper whisper-1 with language=hi |
| Reasoning | GPT-4o, one SQL call + one answer call | ~2–3 s | Groq LLaMA 3.3 70B (faster, slightly weaker SQL) |
| TTS | Sarvam Bulbul, one voice chosen in advance, speed 1.0 | ~1 s | OpenAI tts-1 (acceptable Hindi, poor Telugu); last resort: pre-recorded MP3s |

Approval by voice: after a proposal, the app listens for 4 seconds; the transcript is matched against a small list (haan, ha, yes, avunu, sari, theek hai / nahi, no, kaadu, ledu) before any LLM call. This is fast, deterministic and demo-safe; say so to judges as a deliberate design choice.

Soundbox simulation: a second panel beside the phone frame, drawn as a device with a speaker grille and one blue button. Pressing it plays the cached morning briefing MP3 with a Soundbox-style chime first. In the pitch, say: "On real hardware this is a firmware update, not a new device; the Soundbox already has a speaker and a network connection." Do not claim you have built on the Soundbox.

Check before the event: Sarvam and OpenAI keys funded and tested on the venue Wi-Fi alternative (your phone hotspot); the demo laptop's mic input and speaker output selected and volume checked; browser autoplay allowed for localhost (Chrome needs one user click before audio plays, so the first click in the demo should be the Soundbox button).

## Frontend: four screens, one page

One React page showing a 390×844 phone frame on the left and the Soundbox panel on the right; the phone has four screens reached by a bottom tab bar. Use Paytm blue #00BAF2 and navy #002E6E on white so it matches the deck, and label the frame "Paytm for Business (prototype)" so you are not accused of impersonating the real app.

| Screen | What it shows | Live or static |
| --- | --- | --- |
| Home | Yesterday's earnings vs average, a "Munim says" card with the briefing text and a play button, one alert card (settlement short, cash gap ahead) | Live from /briefing |
| Ask Munim | Press-and-hold mic button, transcript bubble, answer bubble, a collapsible "How I worked this out" panel showing the SQL and the rows | Live from /ask |
| Cash flow | 14-day line of forecast net balance with the gap shaded, obligations listed, the pre-approved credit card with Approve / Not now | Live from /forecast |
| Grow | Lapsed repeat-customer count, the drafted promo message in the merchant's language, Approve / Edit / Reject, and a "sent" state after approval | Live from /growth |

Build order: Ask Munim first (it is the demo's core and the hardest), then Home, then Cash flow, then Grow. The Soundbox panel is 40 lines of CSS and one audio element; do it last.

Skip: login, settings, multi-language toggle (set the language in config), animations beyond a pulsing mic, and any screen the 5-minute script does not visit.

## Pre-event plan, day by day

The working prototype exists before you walk in; the event day adds polish and rehearsal. Days are counted back from the finale (D). With two people, split as Backend (data, agents, voice API) and Frontend (React, audio, Soundbox); solo, follow the order top to bottom and drop the Grow screen if D-2 ends without it.

| Day | Backend | Frontend | Done when |
| --- | --- | --- | --- |
| D-6 | Repo, Docker Postgres, seed.py with the five planted stories, schema doc for the LLM | Vite + Tailwind scaffold, phone frame, tab bar, mock JSON for all four screens | SELECT queries confirm each planted story exists |
| D-5 | Django project, models, migrations, DRF skeleton; run_sql tool with read-only role; Insights Agent answers the three scripted questions in English | Ask Munim screen wired to /ask with text input (no voice yet) | Typing "why is my settlement short" returns ₹1,420 with the breakdown |
| D-4 | Sarvam STT and TTS wrappers; /ask accepts audio; language detection; Hindi and Telugu rendering | Mic press-and-hold, transcript bubble, audio playback, SQL panel | A spoken Hindi question gets a spoken Hindi answer |
| D-3 | Cash-Flow Agent: forecast, obligations, eligibility rule, offer object; Growth Agent: segment + promo draft | Cash flow and Grow screens with Approve buttons calling /approve | Forecast shows the day +7 gap and the ₹30,000 offer; a promo can be approved and shows "sent" |
| D-2 | LangGraph graph with interrupt(); voice yes/no matching; cached briefing + MP3 at startup; timeouts and cached fallbacks for the scripted questions | Home screen, Soundbox panel, polish, Paytm colours, loading states | Full 5-minute script runs end to end on localhost |
| D-1 | Freeze code. README, architecture diagram, real-vs-simulated table, .env.example, one-command start (make demo) | Record a 2-minute backup demo video; export deck to PDF | Fresh clone + make demo works on the second laptop; video saved locally and on a phone |
| D-0 (night before) | Charge everything, phone hotspot tested, API keys funded, laptop sleep disabled, volume checked | Rehearse the script three times, timed | Under 5 minutes, twice in a row |

If you have fewer days than this, merge D-6 with D-5 and D-3 with D-2; never cut D-1. A frozen, rehearsed prototype beats one more feature every time.

## Event day, hour by hour

Plan for an 8-hour build window (the Bengaluru edition ran 10 am to 5 pm); adjust the clock to the schedule you are given, but keep the proportions: a third integration and fixes, a third polish, a third rehearsal and submission.

| Time | Do | Not this |
| --- | --- | --- |
| Hour 0 (arrive) | Hotspot on, make demo, run the full script once on venue Wi-Fi and once on hotspot; note which is faster | Start coding before the smoke test |
| Hours 1–2 | Fix anything the smoke test broke; add the one mentor-suggested tweak if it is under 30 minutes | New features |
| Hours 3–4 | Polish the visible path: Home card copy, number formatting, mic feedback, SQL panel readability; re-record briefing MP3 if the voice changed | Refactoring, tests, deploying to AWS |
| Hour 5 | Freeze. Commit, tag finale, push. Update README real-vs-simulated table to match exactly what runs | Any code change after this except a demo-blocking bug |
| Hour 6 | Rehearse three times with a timer; one person plays the judge and asks an unscripted Hindi question | Rehearsing only the happy path |
| Hour 7 | Submit (repo link, deck PDF, demo video, team details); check the submission form twice | Leaving submission to the last 10 minutes |
| Hour 8 (pitch) | Laptop on power, hotspot on, browser already on Home, audio volume tested on the room speaker if there is one | Opening the app after you start talking |

Mentor check-ins: ask every mentor the same two questions ("What would make you not believe this?" and "What's the one thing you'd cut?") and act on only what two mentors agree on.

## The 5-minute script

Two minutes of deck, two and a half of live demo, thirty seconds to close. The demo visits exactly the four planted stories in order; every line the agent speaks is one you have heard in rehearsal.

| Time | Slide or screen | You say | What happens |
| --- | --- | --- | --- |
| 0:00–0:20 | Slide 1 | "Every Paytm merchant used to have a munim, an accountant who knew the business. Lakshmi in Kukatpally doesn't. We built her one." | — |
| 0:20–0:50 | Slide 2 | Three pain points in one breath each; land on "Paytm stays a QR on the counter." | — |
| 0:50–1:20 | Slide 3 | "Munim talks, predicts and acts. Let me show you instead of telling you." | Switch to the app |
| 1:20–1:50 | Soundbox panel | "It's 7 am. Lakshmi opens the shop and presses the Soundbox." Press it. | Cached Telugu or Hindi briefing plays: yesterday ₹8,200, 12% down, evenings slow. Subtitles on the Home card |
| 1:50–2:30 | Ask Munim | "She heard the settlement was short. She just asks." Hold mic, speak in Hindi: "Mera settlement kam kyun aaya?" | Transcript appears, answer spoken: ₹1,420 short, ₹890 refunds, ₹530 card fees. Open the SQL panel for two seconds: "Every number comes from a query, not from the model's imagination." |
| 2:30–3:10 | Cash flow | "Munim also looks ahead." | Forecast line dips below zero on day 7; supplier payment on day 9; pre-approved ₹30,000 card. "This is where Paytm's lending business meets the merchant's actual need, nine days early." Tap Approve. |
| 3:10–3:50 | Grow | "And it finds growth. Forty regular customers haven't visited in two weeks." | Promo drafted in Telugu. Say "avunu" into the mic. Status flips to Sent. "Nothing happens without her yes." |
| 3:50–4:20 | Slide 4 | "Under the hood: Sarvam for Indic speech, LangGraph agents with an approval gate, GPT-4o, Django and Postgres. The data is synthetic; the pipeline is real; the send is simulated." | — |
| 4:20–4:45 | Slides 5–7 | One sentence each: Soundbox and lending are things only Paytm can do; merchants get an accountant, Paytm gets better loans and stickier merchants; free core, revenue from lending, Pro, campaigns. | — |
| 4:45–5:00 | Slide 8 | "From payments to a partner for every merchant. Thank you." | — |

If the live voice fails once, repeat the question. If it fails twice, say "Let me show you the recorded run" and play the 2-minute video without apologising further. Rehearse that switch too.

## Risks and fallbacks

Every risk below has a fallback that is built before the event, not improvised during it.

| Risk | Likelihood | Fallback already in place |
| --- | --- | --- |
| Venue Wi-Fi is slow or blocks API calls | High | Phone hotspot as the primary connection; test both at hour 0 |
| Sarvam API down or rate-limited | Medium | SPEECH_PROVIDER=openai env switch; pre-recorded MP3s for the three scripted lines |
| GPT-4o slow (>10 s) | Medium | 10-second timeout, then Groq LLaMA 3.3; cached answers for the three scripted questions keyed on transcript similarity |
| STT mishears the judge's question | Medium | Transcript is shown before the answer; you can say "let me repeat that" naturally. Scripted questions have 3 phrasings each in the cache |
| LLM writes bad SQL | Medium | Retry once with the error message; kpi_summary tool covers the common questions without SQL |
| Room noise defeats the mic | Medium | Bring a wired lapel or headset mic; hold it close; text input remains as a visible fallback |
| Browser blocks autoplay | Low | First click in the demo is the Soundbox button, which unlocks audio |
| Laptop dies or crashes | Low | Second laptop with a fresh clone that passed make demo on D-1; video on a phone |
| A judge asks for a question outside the data | Certain | Agent answers "I don't have that data" rather than guessing; show that as a feature |
| Database state corrupted by repeated approvals | Low | make reset re-runs seed.py in under 10 seconds between judge rounds |

## Judge Q&A prep

Prepare a one-breath answer for each; the honest ones ("simulated", "we don't know yet") score better than a bluff that unravels.

| Question | Your answer |
| --- | --- |
| What is real and what is simulated? | Real: data pipeline, SQL grounding, agents, voice in and out, forecast, approval flow. Simulated: Paytm production data, the actual promo send and credit disbursal, the Soundbox hardware. |
| How is this different from the other merchant copilots today? | Three things: it speaks through the Soundbox the merchant already has, it ties the forecast to a Paytm credit offer, and it approves by voice. Most entries stop at a dashboard plus chat. |
| Why would a merchant trust it? | Every number is traceable to a query we can show; it never acts without a yes; and it speaks the merchant's language instead of English charts. |
| How does the credit eligibility work? | A transparent rule for the prototype: 15 days of average net inflow, capped. In production this would be Paytm's existing underwriting; we are only changing when the offer is made. |
| What about hallucination? | The LLM is not allowed to produce a number; it produces SQL, we run it, and it narrates the result. If the query fails twice, it says so. |
| Data privacy and consent? | The merchant's own data, shown only to them, under the consent they already gave Paytm for Business. Customer identities are hashed; the promo goes through Paytm, not to a phone list. |
| Cost per merchant? | One briefing a day plus a few questions is a handful of LLM and TTS calls, a few rupees a month at current prices; the lending margin on one converted offer covers years of it. Exact figures depend on volume and model. |
| How does this scale to millions of merchants? | The briefing is a nightly batch job per merchant; only questions are real-time. Agents are stateless and the data is already in Paytm's warehouse. |
| Which languages? | Hindi and Telugu in the prototype via Sarvam, which supports the main Indian languages; adding one is a config change, not new code. |
| What would you build next with Paytm's data? | Settlement anomaly alerts, GST-ready summaries, and inventory hints from item-level data where merchants use Paytm's POS. |

## Repo structure and submission checklist

One repo, one command to run, a README a judge can skim in two minutes.

munim/
  README.md              # pitch summary, architecture image, real-vs-simulated table, how to run
  Makefile               # make demo | make reset | make seed
  docker-compose.yml     # postgres
  .env.example           # OPENAI_API_KEY, SARVAM_API_KEY, GROQ_API_KEY, SPEECH_PROVIDER, DATABASE_URL, DJANGO_SECRET_KEY
  backend/
    manage.py
    munim/settings.py  urls.py  asgi.py        # DATABASES: default + readonly alias
    apps/api/views.py                          # DRF: /api/briefing /ask /forecast /growth /approve /reset
    apps/api/serializers.py  urls.py
    apps/core/models.py                        # Merchant, Transaction, Settlement, Customer, Obligation, Offer
    apps/core/management/commands/seed_demo.py # synthetic data with the five planted stories, seed=42
    apps/agents/graph.py                       # LangGraph StateGraph with interrupt()
    apps/agents/insights.py  cashflow.py  growth.py  router.py
    apps/tools/sql.py                          # run_sql on the readonly alias, kpi_summary
    apps/tools/forecast.py
    apps/speech/sarvam.py  openai_speech.py
  frontend/
    src/App.tsx          # phone frame + soundbox panel
    src/screens/Home.tsx  Ask.tsx  CashFlow.tsx  Grow.tsx
    src/components/Soundbox.tsx  MicButton.tsx  SqlPanel.tsx
  assets/
    briefing_te.mp3  briefing_hi.mp3  demo.mp4  deck.pdf

Submission checklist (confirm the exact list your edition asks for):

- ☐ Public GitHub repo, main tagged finale, fresh clone runs with make demo

- ☐ README with: one-paragraph pitch, architecture diagram, real-vs-simulated table, setup steps, team and track

- ☐ Deck exported to PDF from the Slides artifact, contact placeholder on slide 8 filled in

- ☐ 2-minute demo video (screen + mic), uploaded where the form asks and saved on a phone

- ☐ .env.example committed, real .env not committed

- ☐ Team Versa, Nikhil, Track 1: Merchant Growth AI on every document

- ☐ Second laptop or teammate's machine passes make demo

- ☐ Wired mic, charger, hotspot, HDMI/USB-C adapter in the bag

Sources: Paytm Build for India AI Hackathon, Delhi (devSemble) · Hyderabad edition judging criteria (hiretoday) · Bengaluru edition agenda (Luma) · Competitor repos reviewed: VyaparMitra, Vyapar Saathi, VyaparDost, Vyapar Copilot, GrowthPilot.